|  |
| --- |
|  |
| AUTOMATIC LICENCE PLATE RECOGNITION PROJECT PLAN |
|  |
| **By****Anthony Tierney** |
|  |
|  |

|  |
| --- |
|  |

|  |
| --- |
|  |
| AUTOMATIC LICENCE PLATE RECOGNITION PROJECT PLANAnthony TierneyI.T. Carlow, Kilkenny Road, Carlow |
| 22-Nov-13 |
|  |

|  |
| --- |
|  |

Table of Contents

[1. Introduction 1](#_Toc374610195)

[1.1. Purpose 1](#_Toc374610196)

[1.2. Scope 1](#_Toc374610197)

[1.3. Intended Audience 1](#_Toc374610198)

[2. Overview 2](#_Toc374610199)

[3. Goals and Scope 2](#_Toc374610200)

[3.1. Goals 2](#_Toc374610201)

[3.2. Scope 3](#_Toc374610202)

[3.2.1. Included 3](#_Toc374610203)

[3.2.2. Excluded 3](#_Toc374610204)

[4. Schedule 4](#_Toc374610205)

[5. Timeline 5](#_Toc374610206)

# Introduction

## Purpose

The aim of this document is to outline the project plan. It will detail the gaols and scope, any organisations involved, the schedule and budget, risk and delivery management and quality assurance.

## Scope

This manual provides details of the project plan for the Automatic licence plate recognition project.

## Intended Audience

This document is intended for those who wish to know the plan of the automatic licence plate recognition project.

# Overview

The motivation for this project is to create a viable alternative to car park management companies. The aim is to create a solution that is more attractive to these companies that wish to save time and revenue by speeding up the process of recognising vehicle licence plates. This will allow car park attendants to process more vehicles per hour than previously by manually entering the licence plate number.

The project that will be delivered will be a new product different from the conventional method of car park management. The project should take from the beginning of October 2013 to the 28th April 2014.

# Goals and Scope

## Goals

 The main high priority goals of this project are as follows:

* Create an Android application that can recognise licence plates
* Create an online database that can store different car parks and vehicles associated with those car parks and car park attendants
* Allow the app to download the database table specific to the car parks needed
* Have a detection rate of at least 7 out of every 10 scans
* Create a solution that companies will find attractive and that may speed up operations
* Create a web based interface that allows the creation, reading, updating and deletion of car parks and vehicles
* Create a website that advertises the capabilities of the system
* Deliver the project either on time or early
* To have the documentation detailed and accurate so that the system may be ported to a different platform (for example; iOS or Windows Phone).
* Complete substantial unit testing

Additional lower priority goals that may be met on completion of the main goals:

* Attractive user interface
* Built in tips to enhance the accuracy of the scan
* A fully fledged web user interface that is easy to use and contains additional help and frequently asked questions sections

## Scope

### Included

Below is the list of deliverable and a description and delivery date of each:

|  |  |  |
| --- | --- | --- |
| Deliverable | Date | Description |
| Research Manual | 22nd November 2013 | A document containing the research relevant to the project |
| Project Plan | 13th November 2013 | A description of the project plan |
| Functional Specification | 13th November 2013 | Description of the behaviour of the system |
| Design Manual | 10th January 2014  | Detailed description of the design of the project, its functionality and its classes |
| User Manual | 28th April 2014 | A manual that describes how the system works for users |
| Project Report | 28th April 2014 | A report on the project; what was implemented, what wasn’t; what would be different next time. |
| Code Listings | 28th April 2014 | A listing and description of the project’s code. |

### Excluded

This project will exclude the following features:

* Users will not be formally trained to use this system
* The system will not automatically detect a vehicle entering the view of the camera
* The system will not offer an unlimited allowance of database entries
	+ This will be subject to the allowances of the cloud storage platform

# Schedule

|  |  |
| --- | --- |
| Deliverable | Date |
| Research Manual | 22nd November 2013 |
| Project Plan | 13th December 2013 |
| Functional Specification | 13th December 2013 |
| Design Manual | 10th January 2014  |
| Web Page | 10th January 2014 |
| First project presentation | 24th January 2014 |
| Final project presentation | TBA |
| Industery Demo | TBA |
| User Manual | 28th April 2014 |
| Project Report | 28th April 2014 |
| Code Listings | 28th April 2014 |
| Project Code Submission | 28th April 2014 |
| Project Demo | 30th April 2014 |

# Timeline



## Description of Tasks

* Implement Basic Camera

In this phase the skeleton application is created that captures and stores an image retrieved from the camera. This is performed on the android device

* Retrieve data from boundary box

Here, a boundary box is drawn on screen for the user to align the licence plate within this box to ensure accurate detection

* Prototype OpenCV Edge Detection

OpenCV libraries are implemented to allow the app to function (edge detection and noise filtering) while the custom code is being written.

* Extract characters from licence plate

Implement the algorithm to extract the characters from the licence plate

* Prototype tess-two for optical character recognition

Use the tess-two library to prototype the optical character recognition.

* Cloud Functionality

Implement the cloud functionality to allow the retrieval and storage of vehicle registration plate numbers.

* Replace OpenCV with custom code

Implement the code from the OpenCV libraries tailored to the app.

* Replace tess-two with custom code

Implement the code from the tess-two library tailored to the app.